## Slide 1: Exception Management Tool – Delivery Plan

## Slide 2: Component-Wise Timeline
File Ingestion & Control File Validation: Jul 2025 – Aug 2025 Transformation Logic: Aug 2025 – Sep 2025 Workflow Engine: Sep 2025 – Oct 2025 UI Steps Execution: Oct 2025 – Dec 2025 Entitlements Module: Nov 2025 – Dec 2025 Audit and Logging: Nov 2025 – Dec 2025 Reporting & Export: Jan 2026 – Feb 2026 Integration & Regression Testing: Jan 2026 – Mar 2026 Infra Setup (server, DB, schedulers): Jul 2025 – Aug 2025 User UAT: Apr 2026 – Jul 2026 Go-Live: Aug 2026 – Aug 2026